## Slide 1: Waterfall vs. Agile

## Slide 2: Waterfall
Pros
Well-defined methodology: Waterfall is a well-established and structured methodology that has been successfully implemented across various industries. This provides a clear framework for project execution.
Detailed Planning: It offers a comprehensive and detailed plan outlining deliverables, timelines, and milestones from the outset, aiding in clear project direction and management.
Predictable Deliverables: Team deliverables are highly predictable, as each phase must be completed before moving on to the next. This reduces uncertainty and aids in resource planning.
Reduced Stakeholder Interaction: With all requirements gathered and documented at the start, developers spend less time on stakeholder interactions during the development phase, allowing them to focus on implementation.
Cons
Costly Requirement Changes: Implementing changes to requirements once the project is underway is costly and complex due to the sequential nature of the methodology.
Rigid Requirements: The methodology’s rigid structure can inhibit flexibility and responsiveness to change, making it difficult to adapt to new information or shifting priorities.
Lack of Iteration: The sequential progression through stages means that revisiting and revising earlier stages is challenging, which can lead to issues if problems are discovered late in the process.
Extensive Documentation: The process requires extensive documentation, which can be time-consuming and may lead to documentation overload, diverting time and resources from actual development.

## Slide 3: Agile
Pros
High Customer Satisfaction: Agile methodologies involve customers throughout the development process, ensuring that their feedback is continuously incorporated, leading to high satisfaction.
Flexibility and Adaptability: Agile's iterative approach allows teams to adapt to changes at any stage of the project, responding quickly to new requirements and market conditions.
Improved Collaboration: Agile promotes daily interactions between business stakeholders and developers, fostering better communication, collaboration, and alignment.
Continuous Improvement: Agile encourages regular reflection and improvement through retrospectives, helping teams enhance their processes and productivity over time.
Early and Frequent Delivery: By delivering working software in small, frequent increments, Agile helps to provide value to customers early and often, reducing time to market.
Enhanced Visibility and Transparency: Agile practices like daily stand-ups and visible task boards provide greater project transparency, allowing all team members and stakeholders to stay informed of progress and issues.
Cons
Minimal Documentation: Agile often emphasizes working software over comprehensive documentation, which can lead to insufficient records for future reference or maintenance.
Unclear and Unpredictable Requirements: Requirements in Agile are frequently not fully defined at the start and can be difficult to predict, potentially causing confusion and misalignment.
Challenging Effort Estimation: Estimating effort in Agile can be difficult due to the evolving nature of requirements and ongoing changes.
Risk of Project Due to Dynamic Changes: Adapting to dynamic requirement changes can introduce risks to the project's timeline, budget, and overall stability.
Requires High Engagement and Commitment: Agile requires significant commitment and engagement from all team members and stakeholders, which can be challenging to maintain.
Potential for Scope Creep: The flexibility to accommodate changes can lead to scope creep, where the project scope expands beyond its original objectives, affecting timelines and budgets.
Intensive Resource Investment: Agile methodologies can be resource-intensive, requiring continuous integration, regular testing, and frequent meetings, which can strain teams and resources.